Individual Project Work Plan

An Autonomous Robot for Indoor Navigation Using A* Search

(Virtual Robot and Dynamic Replanning)

Student Name  	Fahima Shameem  	Student ID  	2131420642

# Course  	CSE440  	Section  	2 Project Overview

This work plan describes my planned contribution to our group's software-only simulation of an autonomous indoor navigation robot. No physical robot or hardware will be used. While the team together is building the full simulator which is covering the occupancy grid, the A* search module, and the graphical interface meanwhile my individual responsibility is the virtual robot itself: making it follow the path produced by A* cell by cell, showing its progress on the grid, and triggering a fresh search whenever a new obstacle blocks its route. My module is effectively the missing piece connecting the work done by my fellow members (the grid data structure and the A* search ) turning a calculated path into something the user can actually watch move across the map

# Weekly Work Plan to follow

| Week | Date | Important Planned Work |
| --- | --- | --- |
| 1 | 11 – 17 July | Requirements for virtual robot movement, simulation, path following, and dynamic obstacles will be defined, and the simulation module structure will be prepared(exactly the methods a GUI would call.). |
| 2 | 18 – 24 July | The virtual robot state will be added to the grid, and different obstacle arrangements will be tested. |
| 3 | 25 – 31 July | The paths generated by A* will be tested using reachable, unreachable, short, and complex navigation scenarios. |
| 4 | 1 – 7 August | The virtual robot movement system will be developed, following the generated path cell by cell, with a short delay and display of travelled cells and remaining route. |
| 5 | 8 – 14 August | The robot will be made to stop before a newly blocked cell, update its current position, and follow the recalculated alternative route. |
| 6 | 15 – 21 August | Robot movement will be connected with the Run, Pause, Clear Grid, and Reset controls. |
| 7 | 22 August | The robot will be verified to follow the generated route correctly and that replanning starts as expected; dynamic-obstacle scenarios will be tested. |

# Week 1: 11 July - 17 July

I will define exactly what the virtual robot module needs to do: follow a given path across the grid, track its own current position, and react when the path becomes invalid mid-way. I will sketch out the simulation module's structure such as how it will read a path from the A* module and step through it over time and agree with my teammates on the format the path will be shared in.

# Week 2: 18 July - 24 July

I will add the robot's own state to the grid representation: its current cell, and the cells it has already travelled through. I will help test different obstacle arrangements on the grid module, since my robot state will need to sit alongside the free-cell and blocked-cell data without conflicting with it.

# Week 3: 25 July - 31 July

Before wiring the robot up to real movement, I will test the paths coming out of the A* module across a range of navigation scenarios — reachable goals, unreachable goals, short direct paths, and long complex ones — to make sure the input my robot module will receive is always in a shape it can safely follow.

# Week 4: 1 August – 7 August

This is the core implementation week. I will build the movement system that steps the virtual robot along the generated path one cell at a time, with a short delay between steps so the motion is visible rather than instant. I will keep track of, and display, both the cells already travelled and the cells still remaining on the route.

# Week 5: 8 August – 14 August

I will make the robot stop safely as soon as it detects that the next cell on its path has just become blocked, rather than trying to move through it. I will update the robot's recorded current position at that point, and hand off to the recalculated alternative route once one is available, so the robot resumes moving smoothly from where it actually is.

# Week 6: 15 August – 21 August

I will connect the robot's movement to the interface's Run, Pause, Clear Grid, and Reset controls, so the simulation can be started, paused mid-route, or reset back to a clean grid on demand. I will make sure pausing and resuming doesn't corrupt the robot's position or the remaining path.

# Week 7: 22 August

In the final week, I will verify carefully that the robot follows the generated route correctly under normal conditions, and that replanning kicks in at the right moment whenever the route changes mid-simulation. I will run a set of dynamic-obstacle scenarios specifically designed to catch timing issues between the robot reaching a cell and a new obstacle appearing nearby.

# Expected Outcome

By the end of the seventh week, the virtual robot will move smoothly along any path produced by the A* module, visibly track its travelled and remaining cells, and respond correctly when a dynamic obstacle forces a mid-route replan. It will also respond properly to the Run, Pause, Clear Grid, and Reset controls. Working on this module will build my experience with simulating movement over time, managing state that changes as a program runs, and integrating cleanly with modules built by teammates.

# Conclusion

This seven-week plan sets out an individual contribution to Group 6's indoor-navigation project focused on the virtual robot's movement and its ability to replan dynamically. All the work described above is planned for the coming weeks and will be carried out on the schedule stated, in step with the team's work on the grid, the A* search module, and the graphical interface.